ANNEXURE-14

ACHIEVEMENTS OF BORDER FENCING REGION

DURING 2004-2005

| Sl. No. | Particulars | Achievement during 2004-05 (up to 31.12.04) (Physical) |
| --- | --- | --- |
| 1. | Indo Bangla Border Phase – I (i)Road (ii)Bridges | 02.38 Km 12.00 metre |
|  | Phase – II (i) Fencing | 90.00 Km |
| 2. | Tripura fencing | 14 Km ( up to 30.11.04) |
| 3 | Western Border Gujarat sector Road i/c link road Fencing Flood lighting | 37 Km 40 Km 16 Km |